## Slide 1
Stakeholder | Role (Related to project) | Involvement | Impact | Power or Influence (H/M/L) | Interest (H/M/L) | Engagement
Director of Product | Project sponsor | High-level decisions, project support, resource provision | Strongly invested in project success, but less involved in daily operations | H | H | Communicate regularly, but not daily. Ask questions and give updates
Landscape Designer/Web Designer | Project team member | Web design, landscape design, strong company relationships | Role could change due to project, affecting buy-in | H | H | (Manage Closely) Communicate daily as project team member
Existing clients and their employees | Office Green Customers | Provide feedback, core customers | Feedback will improve customer experience, varying interest levels, unlikely to resist unless impacted | M | M | Communicate as needed to inform and get feedback
Office Green’s investors | Secondary stakeholder | Financial support, performance interest | Performance affects investments, want success but not directly involved | M | L | Not directly involved. Keep updated on progress and performance
Office Green’s receptionist | Office Green employee | Answering customer questions closer to launch | Will need to be informed later, no major concerns at this stage | L | L | Not directly involved, but should be updated before launch
Understanding stakeholders (stakeholder analysis)

## Slide 2
Keep satisfied (high priority)
Manage closely (high effort)
Monitor (minimum effort)
Show consideration
Power
high
low
med
high
low
Prioritizing stakeholders (power grid)
Director of Product
OG Investors
Clients & Employees
OG Receptionist
Drag each stakeholder’s box to the appropriate place on the power-interest grid
Interest
med
Landscape Designer/Web Designer

## Slide 3
Landscape Designer/Web Designer
Keep satisfied (high priority)
Manage closely (high effort)
Monitor (minimum effort)
Show consideration
Power
high
low
med
high
low
Director of Product
OG Investors
Clients & Employees
OG Receptionist
Interest
med
EXAMPLE
Prioritizing stakeholders (power grid)
Pro tip: You can move stakeholders higher or lower (or more to the left or right) within each box

## Slide 4
Landscape Designer/Web Designer
Keep satisfied (high priority)
Manage closely (high effort)
Monitor (minimum effort)
Show consideration
Power
high
low
med
high
low
Director of Product
OG Investors
Clients & Employees
OG Receptionist
Interest
med
EXAMPLE
Prioritizing stakeholders (power grid)
Pro tip: You can move stakeholders higher or lower (or more to the left or right) within each box
Director of Product

## Slide 5
Landscape Designer/Web Designer
Keep satisfied (high priority)
Manage closely (high effort)
Monitor (minimum effort)
Show consideration
Power
high
low
med
high
low
Director of Product
OG Investors
Clients & Employees
OG Receptionist
Interest
med
EXAMPLE
Prioritizing stakeholders (power grid)
Pro tip: You can move stakeholders higher or lower (or more to the left or right) within each box
Director of Product
Director of Product